**Tune Squad Meeting Minutes**

**Begin Time** : 4:00pm

**End Time** : 6:00pm

**Location** : Commons Building 2nd floor

**Members Present :** Scott Smoke, Riley Smith, Jordan Beck, Joshua Ford, Jeffrey Allen

**Members Absent :** N/A

*Agenda*

* Review goals
* Goals review

1. Finish encryption – Jordan’s status: It encrypts, but doesn’t decrypt.
2. Working on data grid for “Student enrollments” – Jeffrey needs help
3. Scheduler – Scott is waiting on Josh
4. Compression – Josh’s status: Jeffrey and Josh worked on it over the weekend
5. Trace spec doc – Jeffrey started on user manual to check all functionality
6. Swap – None

* PDF sharp for user manual
* Compression algorithm

*Decisions/Actions*

Josh and Scott showed up first. Jeffrey began taking minutes. Josh and Scott continue to work on Josh’s compression algorithm.

Jeffrey asks Scott about PDF sharp and how easy it is to put graphics inside of it.

Jordan walked in. Scott says he tried logging in using Jordan’s code. “When the user goes to log in, is there a function in your class. Comments are horrible. Is the username a user?” “Is there a function that determines if a username is a user.” Jordan replies: “Yes. The function is called isUser”.

Riley walked in, Scott says there is a regular expression for username for email, and password.

Riley wants an array of strings with all the usernames from Jordan. This is so he can populate the table with users.

Scott says decryption will need review on Jordan’s part.