**Tune Squad Meeting Minutes**

**Begin Time** : 1:55pm

**End Time** :

**Location** : Commons Building 2nd floor

**Members Present :** Scott Smoke, Riley Smith, Jeffrey Allen, Joshua Ford (late because of class)

**Members Absent :** Jordan Beck (field trip),

*Agenda*

* Jeffrey’s overview of what needs to be done
* Map out days on which everything needs to be completed
* Individual work

*Decisions/Actions*

TODO:

1. Centralize Design documents
2. Scheduler
3. Saving schedule
4. Finalizing schedule
   1. Cannot just set read/write abilities, may have to be a flag inside of the file.
   2. Need seal of approval that says “Administratively Approved”
5. Swap function & button
6. Open previously saved file exam schedule
7. Print
8. Status of scheduler when scheduling
9. Limit to two administrative users (Jordan needs to create method)
10. Check year
11. Increase year range (2015-2020 currently, need to extend to 2030) [jeff]
12. Deal with optional length of time for lunch period
13. Check for the number of login attempts
14. Total enrollments file needs a “submit” button
15. Create new global for Josh’s compressed class times

Event driven development and coupling is of the lowest degree because all data is being communicated with the GUI.

Team discussed plan for the next week.

|  |  |  |
| --- | --- | --- |
| **Day** | **Time** | **Plan** |
| Wed 4/29 | 2:00pm | Map out plan |
| Thur 4/30 | 4:00pm | Scheduler half way done |
| Fri 1/1 | 3:30pm | Finish scheduler (hopefully) |
| Sat 1/2 | FREE | Individual work |
| Sun 1/3 | 4:00pm | Bug check/Spec doc walkthrough |
| Mon 1/4 | 10:00am & 6:00pm | Installation testing |
| Tues 1/5 | Noon & 5:30pm | Practice presentation & Present |

Josh’s concerns with meeting schedule:

10 hours must be put into internship position at work

2 finals on Friday – and parser